**Sprint Retrospective, Iteration 1# \_\_\_**

|  |  |  |  |
| --- | --- | --- | --- |
| **Person** | **Worked on** | **This went well** | **This did not go well** |
| Alex | User accounts and changing password endopints | It was easy for the api endpoints to make them, | The database did not work |
| Vladi | Activity microservice, registering, and finding by ID | Template layout was useful | Intelij configuration, h2 console fighting |
| Roland | Adding create HOA hoa class | It’s working | Intelij configuration issues |
| Jelt | Adding address to database  And making adress database endpoints | The programming went well | There were a lot of small things that went wrong, so lots of small bugfixes |
| Rafael | Creation HOA  bug and pipeline fixing | It works | Intelij issues for the whole week |
| Bram | Filled in issue templates, thinking about patterns to be implemented | I am prepared for implementing patterns | I wish I would have started already implementing |

Project: \_\_HOA

Group: \_\_\_19a\_

**As a team what went well:**

There were enough meetings, to keep everyone on the same page.  
Nobody got injured.  
Despite not having a proper structure, we got quite a lot done.  
Compared to other groups, we are really far ahead.  
We did not give up on SEM.

**As a team what did not go well:**

The informal meetings should have more structure. Why do we meet?

The communication for merge request was lacking. Reviewing merge requests is hard.

There was no concise sprint start. No issues were assigned teamwise.

**What are we going to do better next week.**

Define informal meetings meeting time earlier.

Define informal agendas before starting an informal meeting.

Do merging together after the OP

We have a defined start of the sprint where we divide all the tasks.