**Sprint Retrospective, Iteration 2# \_\_\_**

|  |  |  |  |
| --- | --- | --- | --- |
| **Person** | **Worked on** | **This went well** | **This did not go well** |
| Alex | Voting in board member elections. | It was easy for the api endpoints to make them, | Problems with the database, how or when to create an election is not clear, discussed in meeting. Trouble with Spring persistence storing maps |
| Vladi | Activity responses building pattern, record responses for activities, endpoint for all activities in the HOA | It does work | No testing yet |
| Roland | Adding rules to HOAs | It’s working | Intelij configuration issues  Needed to refactor |
| Jelt | Proposal creation and voting | Not entirely done, depends on other  MRs | There were a lot of small things that went wrong, so lots of small bugfixes |
| Rafael | Joining HOA  Request to be a board member | It works | Intelij issues for the whole week |
| Bram | Voting decorator pattern | The pattern does work | Pattern needed a refactoring |

Project: \_\_HOA

Group: \_\_\_19a\_

**As a team what went well:**

More productive meeting than last sprint.  
Nobody got injured.

Write a decent report.

On track to finish next sprint.  
We did not give up on SEM.

**As a team what did not go well:**

People had less time because of the AD exam.

Not all the assigned tasks, were completed within the sprint.

The communication for merge request was only slightly improved. Reviewing merge requests is still hard.

**What are we going to do better next week.**

Limit the issues to the ones we can finish in a week with good code quality.

Voting has priority.

Write more meaningful tests.

Merging at a fixed time, before the next meeting with the TA