**Sprint Retrospective, Iteration 3# \_\_\_**

|  |  |  |  |
| --- | --- | --- | --- |
| **Person** | **Worked on** | **This went well** | **This did not go well** |
| Alex | Voting in board member elections. | It was easy for the api endpoints to make them, | Problems with the database, how or when to create an election is not clear, discussed in meeting. Trouble with Spring persistence storing maps |
| Vladi | Activity responses building pattern, record responses for activities, endpoint for all activities in the HOA | It does work | No testing yet |
| Roland | Adding rules to HOAs | It’s working | Intelij configuration issues  Needed to refactor |
| Jelt | proposals, testing, assignment 1.1 and system testing | had a lot of issues with failing tests | but once i got that it went well |
| Rafael | Joining HOA  Request to be a board member | It works | Intelij issues for the whole week |
| Bram | Voting decorator  pattern assignment typing  Adding test coverage | The tests are useful and they work, the assignment is finished | Integration tests using restTemplate did  not work out in the end for me. |

Project: \_\_HOA

Group: \_\_\_19a\_

**As a team what went well:**

Limit the issues to the ones we can finish in a week with good code quality.

Voting had priority.

Writing more meaningful tests.

We got way better at merging requests.

**As a team what did not go well:**

Flights were cancelled, people got injured again, gitlab was getting overloaded, (garments flew everywhere, newspapers couldn’t arrive, trains derailed every radio station got cut out.)

The day of the deadline was hectic.

**What are we going to do better next time.**

Merging at a fixed time, before the next meeting with the TA.

Doing work earlier when we expect gitlab to act up.